### Problem Statement

Right now, students don’t have an easy way to see all the equipment the department has in one place. They can’t simply look through a list, see what laptops, kits, or sensors are available, choose what they need, and request it. They also don’t have one clear place to check when something needs to be returned. This makes borrowing equipment more complicated than it needs to be, both for students and for the staff helping them.

Lab staff have a similar problem because they don’t have one simple view showing what is available, what is checked out, what is overdue, and what may be missing. They may have to look through information manually just to figure out where an item is or who currently has it. Our software would put all of this together. Staff could filter equipment by type or status, quickly find overdue items and the student’s contact information, and update an item automatically when it is checked out or returned. They could also record its condition so there is a better history of damaged or missing equipment.

For the department lead, the system would provide a clear overall picture of what the department actually has and what is happening with it. Instead of trying to piece information together, they could quickly see what is being used, what is available, what has not been returned, and what may have been lost.

### Users

Student / Borrower

Before receiving equipment, the student would complete a borrower form with their name, student ID, phone number, email, address, the equipment they are requesting, and the agreed return date. At the end, they would sign an agreement confirming that they received the equipment, understand the due date, and agree to return it by that date in the appropriate condition. This gives both the student and staff a clear record of what was agreed upon.

Scenario: A student needs a laptop for a project. They select an available laptop, enter the required borrower information, agree to a return date, and sign the borrower agreement. The system validates the submitted information and creates the request. When Lab Staff physically gives the laptop to the student, staff confirms the checkout. The system then changes the laptop's status from Available to Checked Out.

Lab Staff

Lab staff should not have to manually review every request. When a student submits the checkout form, the system should automatically verify their Student ID against the database. If the Student ID is valid and the equipment is available, the request can be automatically approved. If the ID is not found or does not match, the checkout should be blocked until the issue is resolved.

Scenario: A student selects a laptop, enters their Student ID and contact information, chooses the return date, and signs the borrower agreement. The system verifies their Student ID and approves the request automatically. The laptop immediately becomes Checked Out. If it is not returned by the agreed date, it becomes Overdue, and staff can easily find the borrower’s information to contact them.

Department Lead

The department lead should be able to see the overall status of the department’s equipment without being involved in every checkout. They can see what is Available, Checked Out, Overdue, Damaged, or Missing and monitor anything that may need attention.

Scenario: The department lead checks the app and notices several overdue laptops. They can quickly see how long the items have been overdue and make sure staff follows up with the borrowers.

### Goals and success criteria

- Lab staff can check out an available piece of equipment to a borrower, assign a due date, and have the item's status change from Available to Checked Out.

- Lab staff can check an item back in, record its condition as working, damaged, or missing parts, and have the item become available again unless its condition requires a different status.

- A borrower can log in and view all equipment currently checked out to them, including the due date for each item.

- Lab staff can view a list of all overdue equipment sorted by how long each item has been overdue and identify the borrower associated with each overdue item.

- Staff can view the history of an individual piece of equipment and see who borrowed it, when it was checked out, and when it was returned.

### In scope

#### Epic 1: Equipment Inventory Management

- Staff can add and maintain equipment in the inventory.

- Each item will have a type, asset tag, location, and status.

- Equipment statuses will include available, checked out, in repair, and retired.

- Staff can view the current status and location of equipment.

#### Epic 2: Equipment Checkout and Return

- Staff can check out an available item to a borrower.

- Each checkout will include a borrower and due date.

- Staff can check equipment back in when it is returned.

- Returned equipment will become available again unless its condition requires another status.

- Staff can record the condition of equipment during check-in, including working, damaged, or missing parts.

#### Epic 3: Borrower Loan Management

- Borrowers can view equipment currently checked out to them.

- Borrowers can see the due date for each of their current loans.

- Borrowers can identify which items need to be returned and when.

#### Epic 4: Overdue Equipment Tracking

- Staff can view a list of overdue equipment.

- Overdue equipment will be sorted by how late each item is.

- The system will use checkout due dates to determine whether equipment is overdue.

#### Epic 5: Equipment History

- The system will maintain a history of equipment checkouts and returns.

- History will record who borrowed an item and when it was checked out.

- History will record when an item was returned.

- Staff can view the history of an individual item.

#### Epic 6: User Accounts and Roles

- The application will provide user accounts with appropriate roles.

- Borrowers will have access to their own current loan information.

- Staff will have access to inventory, checkout, return, overdue, condition, and equipment-history functionality.

- Access to features will be restricted based on the user's role.

### Out of scope

#### QR Code and Barcode Scanning

- The application will not generate QR codes or barcodes for equipment.

- Equipment will not be checked in or out by scanning a QR code or barcode with a phone or other device.

- Items will instead be located and selected through the application's interface.

#### Equipment Reservations

- Borrowers will not be able to reserve equipment for a future date.

- The application will not maintain reservation queues or future availability schedules.

- Equipment must be available at the time it is checked out.

#### Automated Email Notifications

- The application will not automatically send overdue email reminders.

- Email or SMS notifications related to equipment checkout, returns, or overdue items will not be included.

- Staff will use the application's overdue list to identify overdue equipment.

#### Advanced Reports and Analytics

- Reports for most-borrowed equipment will not be included.

- Loss-rate reporting will not be included.

- Reports identifying equipment that may need replacement will not be included.

- Advanced charts, dashboards, and usage analytics are not part of the initial scope.

#### Self-Service Equipment Checkout

- Borrowers will not independently check equipment in or out.

- Equipment checkout and return transactions will be performed by authorized staff.

- Borrowers will be able to view their current loans and due dates but will not modify checkout records themselves.

#### External System Integrations

- The application will not integrate with existing school inventory or student information.

- The application will not synchronize equipment information with third-party inventory services.

- External authentication systems or single sign-on are not included unless later required by the Product Owner.

#### Repair Management

- Equipment may have an "in repair" status, but a complete repair-management system will not be developed.

- The application will not manage repair appointments, technicians, repair costs, replacement parts, or detailed repair histories.

### Assumptions

- The application will be designed for a single department managing its own equipment rather than multiple departments or organizations.

- Users will access the application through a modern web browser on a desktop, laptop, tablet, or phone. The team will focus on current versions of commonly used browsers rather than supporting older or unsupported browsers.

- The application will use fictional/test data to represent students, borrowers, equipment, and other records. Student ID verification will be performed against data stored within the application's own database and will not connect to al school student information system.

- Equipment records, user accounts, checkout records, return history, due dates, and condition information will be stored in the application's database and are expected to persist after the application is restarted or redeployed.

- The application will be deployed to the shared environment required for the course, while Docker will provide a consistent local development environment for team members.

### Risks

| Risk | Likelihood | Impact | What we’ll do about it |
| --- | --- | --- | --- |
| 1. A team member drops the course or stops participating | Medium | High | Share responsibilities between 2–3 people, document our work, and redistribute unfinished tasks if someone becomes unavailable. Keep everyone involved and familiar with each area of the project, document the work, and share knowledge so no responsibility depends on only one person. If someone becomes unavailable, the team can redistribute and continue their work. |
| 2. Student ID/database verification is harder than expected | High | High | Build and test the database early. If we cannot access a real student database, use an approved test dataset and make sure the verification process still works. |
| 3. Different user roles and permissions become too complicated | Medium | High | Clearly define what Students, Lab Staff, and Department Leads can see and do, then build the most important permissions first. |
| 4. Equipment statuses don’t update correctly | Medium | High | Test the full process from checkout to return and overdue status. Make sure an item cannot appear Available while it is already checked out. |
| 5. The management/staff page becomes too large or complicated | Medium | Medium–High | Start with the required functions: inventory, Available, Checked Out, Overdue, and Missing. Add more advanced filters or features only if we have time. |
| 6. “It works on my computer” but not for another team member | High | High | Use Docker and test regularly on different team members’ computers instead of waiting until the end of the sprint. Fix setup problems as soon as we find them. |
| 7. Bugs appear when different parts are connected | High | High | Keep changes small, use pull requests and code reviews, and test student, staff, database, and equipment functions together throughout development. |

### Milestones

Sprint 1 - Foundation

- Establish team communication channels and begin daily async standups.

- Create and configure the team's GitHub repository and project board.

- Establish the Git branching, pull request, code review, and branch protection workflow.

- Select the language, web framework, database, testing framework, and deployment platform and document major technology decisions using Architecture Decision Records (ADRs).

- Create a skeleton application that serves a page or API endpoint and successfully connects to the database.

- Create and run the initial database migration.

- Implement a health check endpoint for the application and database.

- Configure the Docker environment so the application and database can be started with "docker compose up".

- Create and document the required environment variables using ".env.example".

- Configure the testing framework and create at least one automated test that exercises the application.

- Configure a linter and continuous integration using GitHub Actions so tests and linting run automatically.

- Create the initial product backlog, including an issue for every epic and enough estimated user stories for Sprints 2 and 3.

- Establish and document the team's Definition of Done.

- Complete the README with instructions for running, testing, and contributing to the application.

- Verify that a team member can clone the repository onto a clean machine and have the application running with tests passing within 15 minutes.

- No Equipment Checkout product features will be developed during this sprint.

Sprint 2 - Inventory and User Management

- Implement user accounts and appropriate user roles.

- Implement the Equipment Inventory Management epic.

- Allow staff to add and maintain equipment.

- Store each item's type, asset tag, location, and status.

- Support equipment statuses including available, checked out, in repair, and retired.

- Develop automated tests for completed functionality.

Sprint 3 - Checkout, Returns, and Borrower Loans

- Implement the Equipment Checkout and Return epic.

- Allow staff to check out equipment to a borrower with a due date.

- Allow staff to check equipment back in.

- Update equipment status during checkout and return.

- Record condition notes at check-in, including working, damaged, or missing parts.

- Implement the Borrower Loan Management epic.

- Allow borrowers to view their current loans and due dates.

- Develop automated tests for completed functionality.

Sprint 4 - Overdue Tracking and Equipment History

- Implement the Overdue Equipment Tracking epic.

- Allow staff to view overdue equipment sorted by how late each item is.

- Implement the Equipment History epic.

- Record every checkout and return, including who borrowed the item and when.

- Allow staff to view the history of individual equipment.

- Integrate all completed epics.

- Complete all remaining in-scope functionality.

- Test the completed application and resolve issues with required functionality.

- Ensure all committed must-have features are complete before the feature freeze.

Sprint 5 - Release and Finalization

- No new features will be developed during Sprint 5.

- Deliver a released application that is stable, deployed, and usable without the team's help.

- Deliver a repository that someone who has never met the team could run, understand, and contribute to.

- If a must-have from the SOW is unfinished, include it in the release notes as a known gap.

- Deliver a final presentation to the Product Owner and invited guests.

Sprint 1: Foundation, Sprint 2: Epics 1 & 6, Sprint 3: Epics 2 & 3, Sprint 4: Epics 4 & 5, Sprint 5: Release

Open questions

1. Should “Missing” or “Lost” be an equipment status, or a condition?

2. What happens when a student needs equipment longer than originally planned?

3. What happens when equipment is returned damaged?

4.Who is allowed to make permanent changes to equipment records?

### Approval

I, 						, the Product Owner, agree.